Release Management Process

Multi-Process Java Application  ·  GitHub + Gradle + GitHub Packages

| Property | Value |
| --- | --- |
| Team Size | 5 developers |
| Tech Stack | Java 21, Gradle, GitHub Actions, Linux (systemd) |
| Artifact Registry | GitHub Packages (Maven) |
| Environments | DEV → QA → PROD |
| Versioning | Semantic Versioning (SemVer 2.0) |
| Branching | Trunk-Based Development |

Version 2.0  ·  February 2026

# Table of Contents

# 1. Versioning Strategy

## 1.1 SemVer with Pre-Release Tags

Each deployable JAR follows SemVer 2.0: MAJOR.MINOR.PATCH[-prerelease].

| Component | Meaning | When to Bump |
| --- | --- | --- |
| MAJOR | Breaking changes | API contract, config format, cross-process protocol breaks |
| MINOR | New features (backward-compatible) | New endpoint, new capability, new config option |
| PATCH | Bug fixes (backward-compatible) | Defect fix, performance tweak, dependency security patch |

| Environment | Version Pattern | Example |
| --- | --- | --- |
| DEV | MAJOR.MINOR.PATCH-dev.SHORT_SHA | 1.5.0-dev.a3f9c2 |
| QA | MAJOR.MINOR.PATCH-rc.N | 1.5.0-rc.1 |
| PROD | MAJOR.MINOR.PATCH (clean) | 1.5.0 |

## 1.2 SNAPSHOT Lifecycle

Q: When is a new SNAPSHOT version generated? Is each PR merge bumping the version?

No. PR merges do NOT bump the SNAPSHOT version. The SNAPSHOT in gradle.properties represents the next planned release and stays constant across all feature merges until a production release occurs. 1) After releasing 1.4.0 to production, CI commits a version bump on main: version=1.5.0-SNAPSHOT. 2) Every subsequent PR merge builds from this same 1.5.0-SNAPSHOT base. CI strips -SNAPSHOT and appends -dev.{SHORT_SHA} to produce unique build versions like 1.5.0-dev.a3f9c2, 1.5.0-dev.b7d1e4. 3) The SNAPSHOT stays at 1.5.0-SNAPSHOT until 1.5.0 ships to production, then bumps to 1.6.0-SNAPSHOT. The SNAPSHOT is a planning marker, not a build version. The actual deployable version is always the -dev.{SHA} tag.

## 1.3 Feature Traceability

Q: How do I know what features a SNAPSHOT version contains?

Traceability works at the commit and PR level, not the version level. Four mechanisms: 1) Git log between tags: git log billing-engine/v1.4.0..HEAD --oneline shows every commit since last release. 2) GitHub auto-generated release notes: QA promotion creates a pre-release with auto-generated notes listing every included PR. 3) The `-dev.{SHORT_SHA}` tag: Each DEV version encodes the merge commit SHA. Compare two DEV builds: git log a3f9c2..b7d1e4. 4) GitHub Milestones: Optionally, assign tickets to a milestone named billing-engine v1.5.0. Verify all are closed before QA promotion.

## 1.4 Version Source of Truth

The version lives in one place only — gradle.properties at each process root:

# billing-engine/gradle.properties version=1.5.0-SNAPSHOT

Developers never manually edit version strings in feature branches. Version bumps happen exclusively via automated CI commit after production release.

## 1.5 Multi-Process Version Independence

Each process gets its own version lifecycle. billing-engine can be at 3.1.0 while notification-service is at 1.9.2. No requirement to keep versions in sync.

# 2. Branching Model

## 2.1 Trunk-Based Development

The team uses a trunk-based model where main is always releasable. Feature branches live 1–3 days maximum.

Figure 1: Trunk-Based Branching Model

| Branch Pattern | Purpose | Lifetime | Merges Into |
| --- | --- | --- | --- |
| main | Integration trunk. Always builds green. | Permanent | — |
| feat/TICK-* | Developer work. One ticket, one branch. | 1–3 days | main (via PR) |
| fix/TICK-* | Bug fixes | < 1 day | main (via PR) |
| release/{process}/{ver} | QA stabilization | Days to ~1 week | main (backmerge) |
| hotfix/{process}/{tick} | Emergency production fix | Hours | release/* + main |

## 2.2 Branch Protection on main

Require 1 approving review. Require all CI status checks to pass. Require linear history (squash merge). No direct pushes. No force pushes.

## 2.3 Hotfix Branch Origins

Q: Where is the hotfix branch taken from — during QA testing vs. post-production release?

Scenario A — Bug found during QA (release branch exists): The fix is committed directly onto the release branch release/billing-engine/1.4.0. No separate hotfix branch needed. A new RC is cut (e.g., 1.4.0-rc.2), re-tested, and the fix is backmerged into main. Scenario B — Bug found after production release (release branch deleted): Create hotfix/billing-engine/TICK-NNN branched from the production release tag on main (e.g., billing-engine/v1.4.0). Fix, review, create release/billing-engine/1.4.1, smoke test on QA, deploy to PROD, backmerge into main. Key distinction: If the release branch still exists, fix there. If gone, branch from the release tag.

## 2.4 Process Isolation in Release Branches

Q: How do you enforce that a release branch only contains changes for that process?

Four mechanisms: 1) Path-based CI validation: CI on the release branch uses detect-changes. If someone pushes notification-service/ changes to release/billing-engine/*, the build fails with a clear error. 2) CODEOWNERS file: Requires specific reviewers for each process directory. 3) Branch naming convention: Promotion workflows extract the process name from the branch and only build/deploy that process. Unrelated changes are ignored. 4) Squash merge discipline: Features merge to main as atomic per-process commits, so the release branch naturally contains only whole-feature changes.

# 3. Environment Promotion Pipeline

Figure 2: Environment Promotion Pipeline

| Environment | Trigger | Artifact Version | Who | Purpose |
| --- | --- | --- | --- | --- |
| DEV | Auto on merge to main | 1.5.0-dev.a3f9c2 | CI (automatic) | Integration testing |
| QA | Manual workflow dispatch | 1.5.0-rc.1 | Release Coordinator | Regression + acceptance |
| PROD | Manual + 2 approvals | 1.5.0 | Coord. + 2 approvers | Live traffic |

Artifact Immutability Principle: The same JAR binary that passes QA is the exact binary deployed to production. No rebuilding. What you tested is what you ship.

# 4. Full Promotion Sequence — DEV to PROD

Q: Show me the complete sequence from SNAPSHOT selection through to production release.

Below is the end-to-end sequence. Assumes billing-engine at 1.5.0-SNAPSHOT with several feature PRs merged to DEV.

## Phase 1: Preparation

| Step | Who | Action | Result |
| --- | --- | --- | --- |
| 1 | Release Coord. | Runs list-dev-versions.yml for billing-engine | Gets list of -dev.* versions |
| 2 | Release Coord. | Picks latest green DEV version (e.g., 1.5.0-dev.b7d1e4) | Version selected |
| 3 | Release Coord. | Cuts release branch from that commit | main continues for next release |

## Phase 2: QA Promotion

| Step | Who | Action | Result |
| --- | --- | --- | --- |
| 4 | Release Coord. | Triggers promote-qa.yml | Workflow starts |
| 5 | CI | Pulls exact JAR from GitHub Packages — NO rebuild | Same binary downloaded |
| 6 | CI | Re-tags as 1.5.0-rc.1 in GitHub Packages | RC artifact exists |
| 7 | CI | Deploys 1.5.0-rc.1 to QA server | QA running new version |
| 8 | CI | Creates GitHub pre-release with notes | Changelog visible |

## Phase 3: QA Testing

| Step | Who | Action | Result |
| --- | --- | --- | --- |
| 9 | QA / Team | Regression tests, acceptance tests, manual verification | Issues or sign-off |
| 10a | Developer | If bugs: commits fix to release branch | Fix on release branch |
| 10b | Release Coord. | Re-promotes → 1.5.0-rc.2 | New RC on QA |
| 10c | Release Coord. | Backmerges fix into main | Fix preserved |
| 11 | QA / Team | Signs off on final RC | QA approved |

## Phase 4: Production Release

| Step | Who | Action | Result |
| --- | --- | --- | --- |
| 12 | Release Coord. | Triggers release-prod.yml with rc_version=1.5.0-rc.2 | Awaits approval |
| 13 | 2 Team Members | Approve via GitHub environment protection | Gate passed |
| 14 | CI | Pulls 1.5.0-rc.2 JAR — still NO rebuild | Same binary as QA |
| 15 | CI | Re-tags as 1.5.0 in GitHub Packages | Final artifact exists |
| 16 | CI | Deploys 1.5.0 to PROD | Production updated |
| 17 | CI | Creates final GitHub Release | Audit trail complete |
| 18 | CI | Bumps main: 1.5.0-SNAPSHOT → 1.6.0-SNAPSHOT | Next cycle begins |
| 19 | Release Coord. | Deletes the release branch | Cleanup done |

Key insight: The binary built at Step 5 (DEV) is the SAME binary deployed at Step 16 (PROD). Never recompiled. Only the metadata tag changed: dev.b7d1e4 → rc.2 → 1.5.0.

# 5. CI/CD Workflow Architecture

## 5.1 Build Once Clarification

Q: ci-validate.yml and deploy-dev.yml both build. Doesn't that violate 'build once'?

No. The "build once" principle applies from deploy-dev.yml onward. ci-validate.yml is a throwaway quality gate. It compiles and tests to give fast PR feedback. The build output is discarded — no artifact is published. Think of it as a dress rehearsal. deploy-dev.yml is the official build. It produces the versioned, immutable JAR that travels through all environments unchanged. From deploy-dev.yml onward, the binary is NEVER rebuilt.

Figure 3: CI/CD Workflow Architecture

## 5.2 CI Validation Failures

Q: What happens when ci-validate.yml fails?

1) PR is blocked. Branch protection requires CI to pass. The merge button is disabled. 2) Developer gets immediate feedback. GitHub shows which step failed with full logs. 3) Developer fixes and pushes. Additional commits to the same branch re-trigger CI automatically. 4) No impact on main or DEV. Code never reached main, so no broken build on DEV. Other developers are unaffected.

## 5.3 Integration Test Failures on DEV

Q: What if a merged feature branch causes errors during DEV integration testing?

Response follows fix-forward or revert: Option A — Fix forward (if fix is quick, < 2 hours): Developer creates fix/TICK-NNN-integration-failure, applies fix, expedited PR + 1 review, merges to main, auto-deploys to DEV. Option B — Revert (if fix is not obvious): Any team member creates a revert PR: git revert <merge-sha>. Expedited 1 review, squash-merge. DEV is restored. Developer works on proper fix in new branch. Key point: DEV is expected to occasionally break — that is its purpose. Broken code on DEV never reaches QA because QA promotion is a manual, deliberate action.

## 5.4 PR Validation — ci-validate.yml (Full Implementation)

# .github/workflows/ci-validate.yml name: PR Validation on: pull_request: branches: [main] jobs: detect-changes: runs-on: ubuntu-latest outputs: matrix: ${{ steps.detect.outputs.matrix }} has-changes: ${{ steps.detect.outputs.has_changes }} steps: - uses: actions/checkout@v4 with: fetch-depth: 0 - id: detect uses: ./.github/actions/detect-changes with: compare-mode: pr validate: needs: detect-changes if: needs.detect-changes.outputs.has-changes == 'true' runs-on: ubuntu-latest strategy: matrix: ${{ fromJson(needs.detect-changes.outputs.matrix) }} steps: - uses: actions/checkout@v4 - uses: actions/setup-java@v4 with: { distribution: temurin, java-version: '21', cache: gradle } - name: Build & Unit Test run: ./gradlew :${{ matrix.process }}:build - name: Static Analysis run: ./gradlew :${{ matrix.process }}:check - name: Dependency Vulnerability Scan run: ./gradlew :${{ matrix.process }}:dependencyCheckAnalyze

## 5.5 Build & Deploy to DEV — deploy-dev.yml

# .github/workflows/deploy-dev.yml name: Build & Deploy to DEV on: push: branches: [main] jobs: detect-changes: runs-on: ubuntu-latest outputs: matrix: ${{ steps.detect.outputs.matrix }} has-changes: ${{ steps.detect.outputs.has_changes }} steps: - uses: actions/checkout@v4 with: { fetch-depth: 2 } - id: detect uses: ./.github/actions/detect-changes with: { compare-mode: push } build-publish-deploy: needs: detect-changes if: needs.detect-changes.outputs.has-changes == 'true' runs-on: ubuntu-latest strategy: matrix: ${{ fromJson(needs.detect-changes.outputs.matrix) }} steps: - uses: actions/checkout@v4 - uses: actions/setup-java@v4 with: { distribution: temurin, java-version: '21', cache: gradle } - name: Compute Dev Version run: ¦ BASE=$(grep '^version=' ${{ matrix.process }}/gradle.properties \ ¦ cut -d= -f2 ¦ sed 's/-SNAPSHOT//') echo "VERSION=${BASE}-dev.${GITHUB_SHA::7}" >> $GITHUB_ENV - name: Build Fat JAR run: ./gradlew :${{ matrix.process }}:shadowJar -Pversion=${{ env.VERSION }} - name: Publish to GitHub Packages run: ./gradlew :${{ matrix.process }}:publish -Pversion=${{ env.VERSION }} env: { GITHUB_TOKEN: "${{ secrets.GITHUB_TOKEN }}" } - name: Deploy to DEV Server uses: appleboy/ssh-action@v1 with: host: ${{ vars.DEV_SERVER_HOST }} username: ${{ vars.DEPLOY_USER }} key: ${{ secrets.DEV_SSH_KEY }} script: /opt/deploy/deploy.sh ${{ matrix.process }} ${{ env.VERSION }}

## 5.6 Promote to QA — promote-qa.yml

# .github/workflows/promote-qa.yml name: Promote to QA on: workflow_dispatch: inputs: process: description: 'Process to promote' required: true type: choice options: [billing-engine, notification-service, data-processor] version: description: 'Dev version (e.g., 1.5.0-dev.b7d1e4)' required: true type: string jobs: promote: runs-on: ubuntu-latest environment: qa steps: - name: Compute RC Version run: ¦ BASE=$(echo "${{ inputs.version }}" ¦ sed 's/-dev\..*//') EXISTING=$(gh api "/repos/${{ github.repository }}/releases" \ --jq "[.[].tag_name ¦ select(startswith(\"${{ inputs.process }}/v${BASE}-rc.\"))] ¦ length") echo "RC_VERSION=${BASE}-rc.$((EXISTING + 1))" >> $GITHUB_ENV env: { GH_TOKEN: "${{ secrets.GITHUB_TOKEN }}" } - name: Download Artifact (NO REBUILD) run: ¦ mvn dependency:copy \ -Dartifact=com.company:${{ inputs.process }}:${{ inputs.version }}:jar \ -DoutputDirectory=./artifacts - name: Republish as RC run: ¦ mvn deploy:deploy-file \ -Dfile=./artifacts/${{ inputs.process }}-${{ inputs.version }}.jar \ -DgroupId=com.company -DartifactId=${{ inputs.process }} \ -Dversion=${{ env.RC_VERSION }} -Dpackaging=jar \ -Durl=https://maven.pkg.github.com/${{ github.repository }} - name: Deploy to QA uses: appleboy/ssh-action@v1 with: host: ${{ vars.QA_SERVER_HOST }} key: ${{ secrets.QA_SSH_KEY }} script: /opt/deploy/deploy.sh ${{ inputs.process }} ${{ env.RC_VERSION }} - name: Create Pre-Release uses: softprops/action-gh-release@v2 with: tag_name: ${{ inputs.process }}/v${{ env.RC_VERSION }} prerelease: true generate_release_notes: true

## 5.7 Release to Production — release-prod.yml

# .github/workflows/release-prod.yml name: Release to Production on: workflow_dispatch: inputs: process: type: choice options: [billing-engine, notification-service, data-processor] rc_version: description: 'RC version (e.g., 1.5.0-rc.2)' required: true type: string jobs: release: runs-on: ubuntu-latest environment: production # Requires 2 approvals steps: - uses: actions/checkout@v4 - name: Compute Release Version run: ¦ RELEASE=$(echo "${{ inputs.rc_version }}" ¦ sed 's/-rc\..*//') echo "RELEASE_VERSION=${RELEASE}" >> $GITHUB_ENV - name: Download RC Artifact (NO REBUILD) run: ¦ mvn dependency:copy \ -Dartifact=com.company:${{ inputs.process }}:${{ inputs.rc_version }}:jar \ -DoutputDirectory=./artifacts - name: Republish as Final Version run: ¦ mvn deploy:deploy-file \ -Dfile=./artifacts/${{ inputs.process }}-${{ inputs.rc_version }}.jar \ -DgroupId=com.company -DartifactId=${{ inputs.process }} \ -Dversion=${{ env.RELEASE_VERSION }} -Dpackaging=jar \ -Durl=https://maven.pkg.github.com/${{ github.repository }} - name: Deploy to Production uses: appleboy/ssh-action@v1 with: host: ${{ vars.PROD_SERVER_HOST }} key: ${{ secrets.PROD_SSH_KEY }} script: /opt/deploy/deploy.sh ${{ inputs.process }} ${{ env.RELEASE_VERSION }} - name: Create GitHub Release uses: softprops/action-gh-release@v2 with: tag_name: ${{ inputs.process }}/v${{ env.RELEASE_VERSION }} prerelease: false generate_release_notes: true - name: Bump Version on main run: ¦ git checkout main && git pull MINOR=$(echo ${{ env.RELEASE_VERSION }} ¦ cut -d. -f2) MAJOR=$(echo ${{ env.RELEASE_VERSION }} ¦ cut -d. -f1) NEXT="${MAJOR}.$((MINOR+1)).0-SNAPSHOT" sed -i "s/^version=.*/version=${NEXT}/" ${{ inputs.process }}/gradle.properties git add . && git commit -m "chore: bump to ${NEXT} [skip ci]" && git push

# 6. GitHub Packages — Artifact Organization

Figure 4: GitHub Packages Organization

## 6.1 Maven Coordinates

groupId: com.company artifactId: <process-name> # billing-engine ¦ notification-service version: <semver-tag> # 1.5.0-dev.a3f9c2 ¦ 1.5.0-rc.1 ¦ 1.5.0 # Registry: https://maven.pkg.github.com/ORG/REPO

## 6.2 Retention Policy

| Pattern | Example | Retention | Cleanup |
| --- | --- | --- | --- |
| -dev.* | 1.5.0-dev.a3f9c2 | 30 days | Scheduled weekly workflow |
| -rc.* | 1.5.0-rc.1 | 90 days | Scheduled monthly workflow |
| Release | 1.5.0 | Indefinite | Manual only |

## 6.3 Gradle Publishing Config

publishing { publications { maven(MavenPublication) { from components.java groupId = 'com.company' artifactId = project.name version = project.version } } repositories { maven { name = "GitHubPackages" url = uri("https://maven.pkg.github.com/ORG/REPO") credentials { username = System.getenv("GITHUB_ACTOR") password = System.getenv("GITHUB_TOKEN") } } } }

# 7. Dynamic QA Promotion

Q: Can we populate the version input dynamically in promote-qa.yml?

GitHub Actions workflow_dispatch choice inputs are statically defined in YAML — they cannot query an API at render time. The solution is a two-stage workflow pattern: a discovery workflow queries available versions, then the coordinator triggers promotion with the selected version.

Figure 5: Two-Stage Dynamic QA Promotion

## 7.1 Discovery Workflow

# .github/workflows/list-dev-versions.yml name: List Available Dev Versions on: workflow_dispatch: inputs: process: type: choice options: [billing-engine, notification-service, data-processor] jobs: list: runs-on: ubuntu-latest steps: - name: Query GitHub Packages API env: { GH_TOKEN: "${{ secrets.GITHUB_TOKEN }}" } run: ¦ echo "## Dev Versions for ${{ inputs.process }}" >> $GITHUB_STEP_SUMMARY echo "¦ Version ¦ Created ¦" >> $GITHUB_STEP_SUMMARY echo "¦---------¦---------¦" >> $GITHUB_STEP_SUMMARY gh api "/orgs/ORG/packages/maven/com.company.${{ inputs.process }}/versions" \ --jq '.[] ¦ select(.name ¦ contains("dev")) ¦ "¦ \(.name) ¦ \(.created_at[:10]) ¦"' \ ¦ head -15 >> $GITHUB_STEP_SUMMARY

## 7.2 CLI One-Liner

gh api "/orgs/ORG/packages/maven/com.company.billing-engine/versions" \ --jq '.[].name ¦ select(contains("dev"))' \ ¦ fzf --prompt="Select version> " \ ¦ xargs -I{} gh workflow run promote-qa.yml -f process=billing-engine -f version={}

# 8. Deployment Mechanics

Figure 6: Linux Server Layout

## 8.1 deploy.sh

#!/usr/bin/env bash set -euo pipefail PROCESS=$1; VERSION=$2; ROOT="/opt/apps" URL="https://maven.pkg.github.com/ORG/REPO/com/company/${PROCESS}/${VERSION}/${PROCESS}-${VERSION}.jar" curl -sL -H "Authorization: token ${GITHUB_TOKEN}" -o "${ROOT}/${PROCESS}/${PROCESS}-${VERSION}.jar" "${URL}" ln -sfn "${ROOT}/${PROCESS}/${PROCESS}-${VERSION}.jar" "${ROOT}/${PROCESS}/${PROCESS}-current.jar" sudo systemctl restart "${PROCESS}" for i in $(seq 1 30); do curl -sf "http://localhost:$(cat ${ROOT}/${PROCESS}/port)/health" && echo "Healthy" && exit 0 sleep 2 done echo "FAILED - rolling back" PREV=$(ls -t "${ROOT}/${PROCESS}/"*.jar ¦ grep -v "${VERSION}" ¦ head -1) ln -sfn "${PREV}" "${ROOT}/${PROCESS}/${PROCESS}-current.jar" sudo systemctl restart "${PROCESS}"; exit 1

## 8.2 Systemd Service Unit

[Unit] Description=Billing Engine After=network.target [Service] User=appuser ExecStart=/usr/bin/java -jar /opt/apps/billing-engine/billing-engine-current.jar \ --spring.profiles.active=${ENVIRONMENT} Restart=on-failure RestartSec=10 SuccessExitStatus=143 [Install] WantedBy=multi-user.target

# 9. detect-changes Implementation

Reusable composite action to avoid duplicating detection logic across workflows:

# .github/actions/detect-changes/action.yml name: 'Detect Changed Processes' inputs: compare-mode: description: '"pr" for pull requests, "push" for push events' required: true default: 'push' outputs: matrix: value: ${{ steps.detect.outputs.matrix }} has-changes: value: ${{ steps.detect.outputs.has_changes }} runs: using: 'composite' steps: - id: detect shell: bash run: ¦ if [ "${{ inputs.compare-mode }}" = "pr" ]; then CHANGED=$(git diff --name-only origin/${{ github.base_ref }}...HEAD) else CHANGED=$(git diff --name-only HEAD~1 HEAD) fi echo "Changed files:"; echo "$CHANGED" PROCESSES=("billing-engine" "notification-service" "data-processor") # Shared build files affect ALL processes SHARED=false if echo "$CHANGED" ¦ grep -qE "^(buildSrc/¦gradle/¦build\.gradle¦settings\.gradle¦gradle\.properties)"; then SHARED=true echo "Shared build files changed - all processes affected" fi ENTRIES=() for proc in "${PROCESSES[@]}"; do if [ "$SHARED" = true ] ¦¦ echo "$CHANGED" ¦ grep -q "^$proc/"; then ENTRIES+=("{\"process\":\"$proc\"}") fi done if [ ${#ENTRIES[@]} -eq 0 ]; then echo "matrix={\"include\":[]}" >> $GITHUB_OUTPUT echo "has_changes=false" >> $GITHUB_OUTPUT else JOINED=$(IFS=,; echo "${ENTRIES[*]}") echo "matrix={\"include\":[$JOINED]}" >> $GITHUB_OUTPUT echo "has_changes=true" >> $GITHUB_OUTPUT fi

## 9.1 Output Examples

# Only billing-engine changed {"include":[{"process":"billing-engine"}]} # Multiple processes changed {"include":[{"process":"billing-engine"},{"process":"data-processor"}]} # Shared files changed (all rebuild) {"include":[{"process":"billing-engine"},{"process":"notification-service"},{"process":"data-processor"}]} # Only docs changed {"include":[]}

# 10. Team Roles & Responsibilities

| Role | Count | Responsibility |
| --- | --- | --- |
| Release Coordinator (rotating) | 1 | Triggers QA/Prod promotions, coordinates timing |
| PR Reviewer | Any 1 peer | Every PR gets exactly 1 review |
| On-Call (rotating) | 1 | First responder for prod issues |
| All Developers | 5 | Write code, write tests, own features through to prod |

| Gate | Approvers | Mechanism |
| --- | --- | --- |
| PR to main | 1 team member | GitHub PR review |
| DEV to QA | Release Coordinator | Workflow dispatch |
| QA to PROD | 2 members (not author) | Environment protection rule |
| Hotfix to PROD | 1 peer + Coordinator | Expedited review |

# 11. Release Cadence

| Day | Activity |
| --- | --- |
| Monday EOD | Feature freeze: features for this train must be merged |
| Tuesday AM | Cut release branch, promote RC to QA |
| Tue–Wed | Regression and acceptance tests |
| Wednesday PM | QA sign-off, PROD deployment |

This cadence is a guideline, not an obligation.

# 12. Hotfix Workflow

Figure 7: Hotfix Workflow

| Step | Action | Details |
| --- | --- | --- |
| 1 | Identify origin | Release branch exists? Fix there. Deleted? Branch from release tag. |
| 2 | Fix + review | 1-person expedited peer review |
| 3 | Smoke test | Minimal QA regression |
| 4 | Deploy to PROD | 1 approval (expedited) |
| 5 | Backmerge | Ensure fix lands on main |

# 13. Rollback Procedure

## 13.1 Automatic

Deploy script auto-rolls back if health check fails within 60 seconds.

## 13.2 Manual

/opt/deploy/rollback.sh billing-engine # Reverts symlink, restarts service, verifies health

Any team member can initiate a rollback in an emergency. Post-rollback: async retrospective via GitHub Issue labeled post-mortem.

# 14. Observability & Validation

GET /health { "status": "UP", "version": "1.5.0", "deployedAt": "2026-02-26T14:30:00Z", "commitSha": "b7d1e4f" }

Post-deploy: health check 200 with correct version, no ERROR logs for 5 minutes, smoke tests pass.

# 15. Security Practices

| Practice | Implementation |
| --- | --- |
| Secrets | GitHub Actions Secrets + Environment Secrets. Never in code. |
| SSH keys | Per-environment, rotated quarterly. Minimal sudo. |
| Dependencies | OWASP Dependency Check on every PR. Critical CVEs block merge. |
| SBOM | Generated per release, attached to GitHub Release. |
| Signed commits | Encouraged (GPG/SSH). Not enforced for 5-person team. |

# 16. Quick Reference

## Developer Flow

branch from main --> code --> PR --> 1 review --> squash merge --> auto-deploy DEV

## Promotion Flow

DEV (auto) --> QA (manual, same binary) --> PROD (2 approvals, same binary)

## Version Lifecycle

1.5.0-SNAPSHOT --> 1.5.0-dev.b7d1e4 --> 1.5.0-rc.1 --> 1.5.0

## SNAPSHOT Bump Lifecycle

version=1.5.0-SNAPSHOT feat/A merged --> 1.5.0-dev.a3f9c2 (SNAPSHOT unchanged) feat/B merged --> 1.5.0-dev.b7d1e4 (SNAPSHOT unchanged) QA promotion --> 1.5.0-rc.1 (SNAPSHOT unchanged) PROD release --> 1.5.0 (SNAPSHOT bumps to 1.6.0-SNAPSHOT)

Review and update this document quarterly or when processes change.